SITE SPECIFIC RECOMMENDATIONS

SOUTH REGION:	West District

LOCATION		High Park - North														Ward 19

| INVENTORY # | BUILT | DEFICIENCIES | RECOMMENDATIONS | COST ESTIMATE |  |  | OTHER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DESCRIPTION |  |  |  | REPAIRS | LABOUR | BASE | CONSIDERATIONS |
| PLG01SSM |  | -improper spacing | -remove two swings, adjust spacing |  | 4 |  |  |
| 6 Belt |  | -non sufficient safety zone |  |  |  |  |  |
| PLG02SSM |  | -improper spacing | -remove one swing, adjust spacing |  | 2 |  |  |
| 3 Belt |  | -small surfacing zone | -relocate swing | 20 | 26 |  |  |
| PLG03SSM |  | -improper spacing | -remove two swings, adjust spacing |  | 4 |  |  |
| 4 Baby |  |  |  |  |  |  |  |
| PLG04SST |  | -entanglement at top of slide | -remove and replace | 3000 | 6 |  |  |
| Sr. Straight Slide |  | -entrapment in rails & ladder |  |  |  |  |  |
|  |  | -low side walls |  |  |  |  |  |
|  |  | -small starting area |  |  |  |  |  |
| PLG05SSP |  | -entanglement at top of slide | -caulk gap | 10 | 1 |  |  |
| Spiral Slide |  |  |  |  |  |  |  |
| PLG05CLM |  | -small surface zone | -move 3 curbs south 1’ |  | 4 |  |  |
| Round Climber |  |  |  |  |  |  |  |
| PLG06INM |  | -entanglement at top of slide | -caulk gap |  | 1 |  |  |
| Hill & Dale |  |  |  |  |  |  |  |
| PLG07INM |  | -entanglement on both slide | -caulk gap |  | 1 |  |  |
| Jr. Cr. Structure |  | -no drainage on tire climber | -drill holes |  |  |  |  |
|  |  | -open steering wheel | -replace with solid | 60 | 1 |  |  |
| PLG08INM |  | -entanglement on both slide | -caulk gap |  |  |  |  |
| Sr. Cr. Structure |  | -cork screw pole not 60” from platform | -adjust |  | 6 |  |  |
|  |  | -open steering wheel | -replace with solid | 60 | 1 |  |  |
|  |  | -no drainage in tire climber | -drill holes |  | 1 |  |  |
| PLG09CLM |  | -nil |  |  |  |  |  |
| Space Climber |  |  |  |  |  |  |  |
| Base Material |  | -compacted | -rototill, add base 5T |  | 8 | 75 |  |
|  |  | -non sufficient safety zone | -excavate |  | 32 |  |  |
| TOTAL COST |  |  |  | 3150 | 98 | 75 |  |

File Name: K:\PLAY\SOUTH\WARD-19\HIGHPK-N.WPD