SITE SPECIFIC RECOMMENDATIONS

NORTH REGION:	East District

LOCATION 		Wigmore Park														Ward 11

| INVENTORY # | BUILT | DEFICIENCIES | RECOMMENDATIONS | COST ESTIMATE |  |  | OTHER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DESCRIPTION |  |  |  | REPAIRS | LABOUR | BASE | CONSIDERATIONS |
| PLG0101SSM5593P |  | -S-hooks | -replace | 10 | 1 |  |  |
| 2 Belt Swing Set |  | -protrusions | -remove |  | 2 |  |  |
|  |  | -fall height over 12”, surface cannot accommodate | -remove & replace / cut legs shorter | 120 | 15 |  |  |
|  |  | -improper spacing | -remove one swing & adjust |  | 2 |  |  |
| PLG02SSM5593P |  | -elevated surface | -caps | 10 | 2 |  |  |
| 4 Baby Swing Set |  | -S-hooks | -replace | 10 | 1 |  |  |
| PLG04TTW5593P |  | -pinch & crush points | -remove and replace | 1200 | 6 |  |  |
| Teeter Totter |  | -entrapments & protrusions |  |  |  |  |  |
| PLG05JRW5593P |  | -no pickets on platform | -add pickets as required | 300 | 8 |  |  |
| Jr. Cr. Structure |  | -elevated surface | -rout |  | 3 |  |  |
|  |  | -bench is elevated surface | -remove |  | 1 |  |  |
|  |  | -floor boards lifting | -screw down | 20 | 3 |  |  |
|  |  | -roof lifting | -repair | 10 | 2 |  |  |
|  |  | -slide access | -install handrails | 30 | 2 |  |  |
| PLG06SRW5593P |  | -no pickets on platform | -add pickets | 300 | 8 |  | -log chain bridge T.B.D. |
| Sr. Cr. Structure |  | -horizontal climber too far | -add rung | 20 | 3 |  | -log chain rungs T.B.D. |
|  |  | -access hand holds | -install | 80 | 8 |  |  |
|  |  | -log chain climber pinch points | -retrofit | 20 | 6 |  |  |
| PLG06SRW5593P |  | -elevated surfaces | -rout |  | 3 |  |  |
| con’t |  | -decking lifting | -screw down | 25 | 4 |  |  |
|  |  | -rope climber | -change | 100 | 4 |  |  |
| Base Material |  | -compacted | -rototill and add base 40T |  | 8 | 600 |  |
|  |  |  | -excavate |  | 8 | 1000 |  |
| Total |  |  |  | 2255 | 100 | 1600 |  |

File Name: K:\PLAY\NORTH\WARD-11\WIGMORE