SITE SPECIFIC RECOMMENDATIONS

NORTH REGION:	Central District

LOCATION		Hendon Park	 														Ward 10

| INVENTORY # | BUILT | DEFICIENCIES | RECOMMENDATIONS | COST ESTIMATE |  |  | OTHER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DESCRIPTION |  |  |  | REPAIRS | LABOUR | BASE | CONSIDERATIONS |
| PLG701SSW3554P |  | -spacing | -remove one and modify |  | 1 |  |  |
| Swing Set |  | -seats | -replace | 65 | 1 |  |  |
|  |  | -S-hooks | -replace | 10 | 1 |  |  |
| PLG801SSW3554P |  | - S-hooks | -replace | 10 | 1 |  |  |
| Swing Set |  | -spacing | -remove one and modify |  | 1 |  |  |
| PLG9015SPR3554P |  | -no handle | -replace seat | 600 | 3 |  |  |
| Spring Toy |  |  |  |  |  |  |  |
| PLG1001SPR3554P |  | -no handle | -replace seat | 600 | 3 |  |  |
| Spring Toy |  |  |  |  |  |  |  |
| PLG1201SSW3554P |  | -spacing | -remove one and modify |  | 1 |  |  |
| Swing Set |  | -S-hooks | -replace | 10 | 1 |  |  |
| PLG1101SPR3554P |  | -insufficient safety zone | -relocate | 100 | 6 |  |  |
| Spring Toy |  | -no foot rest | -add | 200 | 3 |  |  |
| PLG1301CTW3554P |  | -pickets >3.5 | -adjust | 25 | 2 |  |  |
| Look Out Tower |  | -fireman pole access >15” | -adjust to 15” | 10 | 2 |  |  |
|  |  | -support leg damaged 4X4 | -replace support leg | 50 | 4 |  |  |
|  |  | -net climber lags have loosen | -tighten |  |  |  |  |
|  |  | -fireman pole too close | -reset | 30 | 3 |  |  |
|  |  | -platform worn | -replace | 200 | 1 |  |  |
|  |  | -entrapment | -in fill | 50 | 2 |  |  |
| PL61401SSP3554P |  | -net climber has entrapment | -adjust | 20 | 2 |  |  |
| Spider Climber |  | -play surfaces | -caps | 200 | 4 |  |  |
| PL61501CST3554P |  | -entrapment areas | -in fill |  | 4 |  |  |
| Steam Engine |  | -play surfaces | -remove and cap |  | 3 |  |  |
|  |  | -pinch points | -repair |  | 1 |  |  |
| PLG1601CRC3554P |  | -hand panels have entrapments | -replace panels | 200 | 4 |  |  |
| Carriage Climber |  |  |  |  |  |  |  |
| PLG1701CRC3554P |  | -hand panels have entrapments | -replace panels | 200 | 4 |  |  |
| Carriage Climber |  |  |  |  |  |  |  |
| PLG1801CCW3554P |  | -none |  |  |  |  |  |
| Corner Wing Climber |  |  |  |  |  |  |  |
| PLG1901CCW3554P |  | -none |  |  |  |  |  |
| Corner Wing Climber |  |  |  |  |  |  |  |
| PLG2001JRW3554P |  | -small slide too step | -remove and replace | 1200 | 6 |  |  |
| Jr. Cr. Structure |  | -no barriers | -install | 600 | 16 |  |  |
|  |  | -slide side walls not high enough | -install | 400 | 4 |  |  |
|  |  | -ladder access to upper slide | -replace | 1000 | 6 |  |  |
|  |  | -flooring not supportive & worn | -replace | 1600 | 16 |  |  |
|  |  | -no hand grips on stair access | -install | 200 | 2 |  |  |
|  |  | -no hand grips on slide access | -install | 25 | 2 |  |  |
| Base Material |  | -compact | -rototill |  | 8 |  |  |
|  |  |  | -base material |  |  | 1320 |  |
|  |  |  | -excavate |  | 8 | 1500 |  |
| Total |  |  |  | 7605 | 126 | 2820 |  |

File Name: K:\PLAY\NORTH\WARD-10\HENDON